Memo — Japan Chair Review: Proposed Changes to the Daily Japan Digest

To: CSIS Japan Chair

From: Andy Lim

Re: Implementation plan for reviewer comments on the Daily Japan Digest setup

Reviewers: Kristi Govella · Yuko Nakano · Nicholas Szechenyi

Comments received: 14

# Summary

Thank you for the review. All 14 comments have been collected and mapped to specific changes in the pipeline. Thirteen of the fourteen are now implemented and pushed — the ten drop-in source/factual changes (Batch 1) and the three coverage/accuracy changes (Batch 2: rare-earths, the $550B framework, and the trade/alliance figures rewrite). The one remaining item is how to display cabinet-approval polling, which involves a genuine design choice where two reviewers pointed in slightly different directions — that is the only item still needing a decision before we build it.

Sequencing and status:

| 1 — Drop-ins | New feeds, journals, regional press, analysts; remove USIP; add Onoda; fix BOJ rate | #1, 2, 3, 8, 9, 11, 13, 14 | Done |
| --- | --- | --- | --- |
| 2 — Coverage & accuracy | Rare-earths + $550B targeting; US-Japan trade/alliance rewrite | #4, 7, 12 | Done |
| 3 — Polling display | Multiple polls / aggregator | #5, 6, 10 | Needs a decision (see §I) |

# A. New think-tank feeds (Tier 2) — Done

Govella #1 · Szechenyi #14 · Govella #8 — drop-in, low risk

Add (Govella): Pacific Forum, Congressional Research Service, Asia Policy Point, Japan Economy Watch (Richard Katz), VUB/CSDS Japan Chair.

Add (Szechenyi — survey/opinion-data institutions): ASAN Institute, ISEAS–Yusof Ishak Institute, Genron NPO, Chicago Council on Global Affairs, Pew Research Center.

Remove (Govella): USIP.

Each is a one-line change to the feed list, mirrored in the public source inventory. Caveat: a few of these (CRS, the Katz Substack, Genron NPO, CSDS) are not always well-indexed by the news aggregator we query; where hit-rates are low in the first runs we will switch to the outlet's direct feed. No decision required.

# B. New academic journals (Tier 3) — Done

Govella #2 — drop-in

Add: Asia Policy (A), Asia-Pacific Journal: Japan Focus (B), Asian Security (B), International Relations of the Asia-Pacific (A), The Pacific Review (A), Contemporary Japan (B), Japan Review (B). One line each. No decision required.

# C. Regional press — Done

Szechenyi #13 — drop-in

Broaden allied/regional reaction with The Australian (Australia), Indian Express (India), and Rappler (Philippines), alongside the existing Korea/China/Russia reaction feeds. No decision required.

# D. Analyst bylines — Done

Nakano #9 — drop-in

Add Demetri Sevastopulo (FT) and David Ignatius (WaPo) to the flagged-byline list. As Nakano notes, these are columnists rather than Tokyo correspondents, so they are flagged for weight but not treated as on-the-ground reporting. No decision required.

# E. BOJ policy rate correction — Done

Govella #3 — factual fix, must-do

Dr. Govella is correct that the sample showed 0.50% while the live BOJ short-term policy rate is now higher. Implemented: the fallback figure is corrected to 1.00%, and the live rate scrape still overrides it whenever the day's sources report a rate — so we are never showing a stale hardcoded number. If the current rate differs from 1.00%, it's a one-line change to the fallback.

# F. Cabinet reference — Done

Nakano #11 — drop-in

Nakano confirms the cabinet names are current. Two adjustments: Yoshimasa Hayashi (Internal Affairs & Communications) is already in the reference; add Kimi Onoda, Minister for Economic Security — noting she also carries the "foreign nationals" portfolio. No decision required.

# G. Targeted coverage: rare earths and the $550B framework — Done

Govella #4, #7 — prompt steering

Neither needed a new source; both are instructions that make sure existing coverage surfaces. Implemented:

- Rare earths / critical minerals — now an explicit watch item in the Regional Pressure Watch's China signal (rare earths, gallium, germanium, graphite, magnets, export-license/supply restrictions bearing on Japan), where China's mineral leverage properly belongs.

- The $550 billion US-Japan strategic investment framework — now flagged as a priority pickup for both the Business & Economy section and the trade block, and carried as a standing line in the tariff/trade dashboard.

Honest limit: our source-or-skip rule means we can guarantee we never miss one of these stories when the day's feeds carry it — we cannot manufacture one on a quiet day. That is the correct, non-fabricating behavior.

# H. US-Japan Alliance & Trade — figures rewrite — Done

Nakano #12 — substantive, high value

Nakano's detailed corrections have been encoded verbatim as the new trade/alliance baselines, and the email's tariff/alliance dashboard now renders them:

Tariffs

- Autos: 15%, inclusive of MFN, under the 2025 US-Japan agreement (replaces the old 25% Section 232 auto rate for Japan).

- Section 122: 10% surcharge through July 24, 2026, not stacked on Section 232, autos excluded — on the June 2026 proclamation basis.

- Steel & aluminum: 50% remains the core Section 232 rate.

- New "Section 301 Watch" line (renders when relevant): proposed 12.5% forced-labor tariff; excess-capacity investigation pending — marked as proposed/pending.

- The outdated "negotiated framework reported; auto relief unconfirmed — verify" line is removed; the dashboard now shows "2025 agreement in force" plus a $550B investment framework line.

Alliance dashboard

- Defense spending: 2% of GDP brought forward to JFY2025 (ended March 31, 2026), with the 2026 Three Strategic Documents review noted — replacing "by FY2027."

- Article 5 / Senkakus: affirmed — kept under the dashboard.

- Host-nation support: SMA through March 31, 2027, ~¥211bn/year.

- USFJ: Henoko/Futenma realignment ongoing.

These were reference-text + renderer changes, no new scraping. Standing caution: several are dated specifics (a surcharge "through July 2026," an SMA to March 2027) and will eventually go stale like the old figures — the guardrail is intact: live news overrides the baseline, and anything uncertain is marked "verify."

# I. Public Sentiment / polling — the one open decision

Govella #5, #6 · Nakano #10

This is the only item with a genuine trade-off, because the two reviewers emphasize different things:

- Govella (#5): Can it display multiple polls? "There are often differences."

- Govella (#6): Observing Japan runs a poll aggregator worth linking.

- Nakano (#10): Pull figures from dedicated poll sites (NHK, Nikkei) — but "do not want to overcomplicate."

Today the digest shows a single poll under a strict same-pollster/same-date rule. Honoring "show multiple polls" means changing the data model to hold two or three polls and rendering them side by side (e.g. NHK 46% · Jiji 41% · Yomiuri 44%). The options:

| 1 — Multi-poll row | 2–3 pollsters side by side; collapses to one on light days | Moderate | Fully honors "show differences" |
| --- | --- | --- | --- |
| 2 — One poll + aggregator link | Keep single headline poll; add standing Observing Japan tracker link | Low | Simplest; doesn't literally show multiple numbers |
| 3 — Both | Multi-poll row and aggregator link | Higher | Most complete |

On Nakano's dedicated-site suggestion: the NHK and Nikkei approval pages are data/JavaScript pages, not standard feeds, so scraping them reliably is real work and can fail silently. Recommendation: do not hard-scrape those; rely on the pollster stories we already collect (NHK/Jiji/Yomiuri/Asahi/Kyodo all publish poll coverage we catch), and add the Observing Japan aggregator as a link. That honors "don't overcomplicate."

Our recommendation: Option 1 plus the aggregator link — show multiple polls when the day's feeds carry them, plus a persistent Observing Japan tracker link, and no fragile dedicated-site scraping.

# What we need from you

One decision remains:

- Polling display (§I): confirm Option 1 + aggregator link (our recommendation), or pick another. This is the only thing gating Batch 3.

Resolved and shipped: the BOJ fallback (§E, now 1.00%) and the trade/alliance figures (§H, encoded as-is per your green-light). If any Batch-2 figure should be re-verified against a specific source, point us to it and it's a one-line change.

Prepared by Andy Lim · CSIS Japan Chair